Site Management Plan pro-forma

for sites identified as part of the

Plan to Protect Environmental Assets from Lantana

This pro-forma is to be used at all high priority control sites identified as part of the Plan to Protect Environmental Assets from Lantana to ensure that the control of lantana meets the objectives of the Plan. Actions in this site plan must address or aim to protect all high priority species or ecological communities listed below. This pro-forma can also be used for lower priority biodiversity and sites. Each site-specific management plan should be developed in consultation with relevant stakeholders and in accordance with the details of the Plan as outlined on the web-site (see http://www.environment.nsw.gov.au/LantanaPlan). Copies of this pro-forma are also available in electronic format from the Lantana Plan coordinator (lantana.plan@environment.nsw.gov.au).

| Site number (to be advised by the Plan coordinator) | EX2 | Control category (to be advised by Plan coordinator) | 1 | Site location details | GPS coordinates (i.e. one of these three) | Where GPS reading was taken from? (e.g. centre point of site) |
| --- | --- | --- | --- | --- | --- | --- |
| Site name | Example Beach NR | latitude / longitude |  |  |
| Site owner (or contact) | Department of Environment & Climate Change | AMG (Australian Map Grid) | E 554123 N 6881234 | Centre of headland |
|  |  | GDA (Geodetic Datum of Australia) |  |  |
| Contact name for site | Pete Turner |  |  |
|  |  | LGA or National Park name CMA/NRM region | Example Beach Nature Reserve |
| Phone number |  |  |  |
| Mobile |  |  | Northern Rivers CMA |
| Email | lantana.plan@environment.nsw.gov.au |  |  |

| List all priority species, populations or ecological communities at risk from lantana at the site along with their priority (The main aim of this site plan is to abate the threat of lantana to all high priority biodiversity listed in this table – see www.environment.nsw.gov.au/lantanaplan/biodiversityatrisk.htm for the list of ranked assets) | Scientific name/s | Common name/s | Priority | Impact –ve or +ve |
| --- | --- | --- | --- | --- |
|  | Acronychia littoralis | Scented Acronychia | High | -ve |
|  | Sophora fraseri | Brush Sophora | High | -ve |
|  | Littoral rainforest (EEC) |  | High | -ve |

| Prepared by (name/ organisation) | Pete Turner, Department of Environment and Climate Change |
| --- | --- |
| Address | 43 Bridge St, Hurstville NSW 2220 |
| Phone number |  | Date prepared | December 2008 |
| Mobile |  | Review date of plan | December 2013 |
| Email | lantana.plan@environment.nsw.gov.au | Plan duration (insert dates – Plan is for 5 years) | 5 years |

Section 1 – site map

1.	Map the priority site. Site map should include the following features:

- scale, legend and north orientation;

- locations of Lantana camara;

- the location of all high priority species and ecological communities (or Regional Ecosystems) listed on page 1. Also include any other rare or threatened species at your site. If your control program is to conserve an animal species, please include their distribution (or likely distribution) on the map as well as the habitat type;

- locations of the stages of control and any distinct control areas within the site (see Section 4 below and www.environment.nsw.gov.au/LantanaPlan/Implementation). Please note that each stage of control may take several years to complete.; and

- other major weed species present.

Use cross-hatching to illustrate the general area for those species and ecological communities where the exact location is unknown, and for widely dispersed species and ecological communities. If using a computer package for mapping, please retain your shape files so that new maps can be created at the end of the plan. Alternately, files can be sent to the Lantana Plan coordinator (lantana.plan@environment.nsw.gov.au) for storage.

Section 2 – site history

2.	Outline the long-term management of the site. Include a site history over the last 5 years, if possible. Include all lantana control and work on priority species. Include the year each activity took place and the stakeholders and costs involved. Also include information on any other weed control undertaken at the site.

| Year* | Control measure undertaken | List all priority species, populations or ecological communities present | Stakeholders (community group and contractor) | Cost | Other control measures and the target weed species |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Cash ($) | In- kind |  |
| 2006 | Cut and paint of lantana | Acronychia littoralis; Sophora fraseri; Littoral rainforest | Contractor –Example Beach Bush Management | $2500 | $2000 |  |
| 2007 | Follow-up hand-pulling and spot spraying of lantana | As above | Example Beach Dune Care | $500 | $3000 | Madeira vine also removed (dug up) from edge of area A. |

*Please insert extra lines if needed

- Identify all programs or actions undertaken for threatened species or high conservation value vegetation or cultural heritage values present on site. In NSW, refer to the Priorities Action Statement, threat abatement or recovery plans, park or reserve-specific pest management plans, or other legislative requirements. In Qld, refer to park or reserve-specific pest strategies, property plans under the Qld Vegetation Management Act 1999 or recovery plans and/or other legislative requirements.

| List all important species, populations or ecological communities present | Program or action undertaken | Reference (e.g. recovery plan) |
| --- | --- | --- |
| Sophora fraseri | Control weeds, particularly lantana in and near the habitat of Sophora fraseri. Map habitat and populations, collecting baseline data on current population size and demography. | Priorities Action Statement (NSW TSC Act) |
| Acronychia littoralis | No actions as yet |  |
| Littoral rainforest (EEC) | No actions as yet |  |

- List all threat abatement and recovery plan actions relevant to the site, and state how the actions are addressed in this plan. List all threatened species, populations or ecological communities present at the site. This includes the threatened entities listed on page 1 and any others that may not necessarily be at risk from lantana. This is to ensure that actions outlined in this plan do not contravene other conservation outcomes intended for other biodiversity at the site. Also if in NSW, check with the Priorities Action Statement to ensure that all actions have been accounted for.

| List all threatened species, populations or ecological communities present | Source | Action required | How is this action addressed in this plan? |
| --- | --- | --- | --- |
| Sophora fraseri | Priorities Action Statement | Control weeds, particularly Lantana in and near the habitat of Sophora fraseri. | This lantana site plan fulfils this action. |
|  |  | Map habitat and populations, collecting baseline data on current population size and demography. | Distribution at site mapped in this site plan. |
|  |  | Encourage the community to participate in the discovery of Sophora fraseri at new locations, and encourage their participation in habitat rehabilitation projects. | Community involvment is part of the actions of this lantana plan. |
| Acronychia littoralis | Priorities Action Statement | Consult with Aboriginal groups prior to undertaking recovery actions. | Consultation with indigenous people involved with the site is part of the actions of this site plan. |
|  |  | Public authorities to ameliorate threats to the species on public land. | This lantana plan fulfils part of this action by controlling lantana at the site. |
| Littoral rainforest (EEC) | Priorities Action Statement | Identify and prioritise other specific threats and undertake appropriate on-ground site management strategies where required. | Lantana identified as a major threat to this community. |

Section 3 – site attributes

- Identify the attributes of the site that may affect control and thus the cost, such as steep terrain, difficult access, and remediation works or fencing that may be needed. Attributes may also include visitation rates; for example, in high visitation areas the use of fire as a control measure may not be feasible because of the need for park closures.

| Attributes that may affect control at the site | How they affect control and how this will be managed |
| --- | --- |
| Steep slopes on headland | Lantana on steep slopes will need to be sprayed by personnel with safety gear, climbing ropes and appropriate training. |
| High visitation of southern part of beach | Spraying should be limited to times when visitation levels are low. |

6.	Identify the important native biodiversity present other than the priority species, populations and ecological communities listed on page 1, including those species that are positively impacted. (see www.environment.nsw.gov.au/lantanaplan/biodiversityatrisk.htm) (e.g. herbicide sensitive species, locally/regionally significant species, animals that use lantana for protection).

| Other priority biodiversity present | +ve or –ve impact | Significance (e.g. southern limit) | Linkage with your control program and other plans |
| --- | --- | --- | --- |
| Example sensitivis (Example species) | -ve impact caused by herbicide control | Scattered throughout dunes. Observations by Dunecare group indicate this species is sensitive to glyphosate. | Only hand removal is to be used in areas where this species occurs. |
| Burhinus grallarius (Bush Stone-curlew) | -ve | Endangered sp. (TSC Act) | Have been previously observed in the NR. Fire not to be used to control lantana as inappropriate fire regimes over time and/or a single fire event have the potential to reduce the suitability of habitat for this species and/or kill individual birds, particularly chicks. |
| Ptilinopus superbus (Superb Fruit-dove) | +ve and -ve | Vulnerable sp. (TSC Act) | This bird feeds on lantana fruits. Ensure other foods sources are available before control of lantana is undertaken. Follow-up weed control will also be needed as this species could disperse lantana back into this site. |

Section 4 – control

In some instances you may be required to provide a more detailed breakdown for this section – if so please also fill out Appendix A.

7a.	Identify the stages of lantana control required and the proposed timetable for each stage over a 5 year period (see www.environment.nsw.gov.au/LantanaPlan/Implementation).

Identify the most appropriate management technique required for the level of lantana present and the stage of control. In addition, for species that benefit from lantana (i.e. those being positively impacted), indicate what measures will be put in place to reduce the impact of lantana removal (e.g. replanting of native food trees). Also list other methods that will be used to protect the high priority biodiversity.

Outline the follow-up control required in each stage to prevent re-invasion/re-infestation of the site after the initial control.

| Year | Stages of control | Area/location to be treated (please also mark on map in Section 1) | Initial control technique to be used (e.g. cut and paint, ground spraying, etc.) | Follow-up control technique to be used (e.g. for recruitment and resprouting plants) | Other restoration activities (other methods beyond weed control) |
| --- | --- | --- | --- | --- | --- |
| 1 | First | Area A | Ground spraying | Cut-and paint |  |
|  | First | Area B | Ground spraying | Cut-and paint |  |
| 2 | Second | Area A | Cut-and-paint | Cut-and-paint, hand-pulling | Headland fenced to minimise disturbance around Acronychia littoralis |
|  | Second | Area B | Ground spraying, cut-and-paint | Cut-and-paint, hand pulling |  |
| 3 | Second | Area A | Cut-and-paint, hand pulling | Cut-and-paint, hand pulling |  |
|  | Second | Area B | Cut-and-paint, hand pulling | Cut-and-paint, hand pulling |  |
| 4 | Third | Area A | Cut-and-paint | Cut-and-paint, hand pulling |  |
|  | Third | Area B | Cut-and-paint | Cut-and-paint, hand pulling | Dune stabilization may be required in this area |
| 5 | Third | Area A | Cut-and-paint, hand pulling | Cut-and-paint, hand pulling |  |
|  | Third | Area B | Cut-and-paint, hand pulling | Cut-and-paint, hand pulling | Revegetation of this area may also be required in area B |

7b.	Outline the source of funding for each stage of control.

| Year | Stages of control | Your funds ($) (also include and advise if this is in-kind) | Other sources ($) (e.g. from this Lantana Plan or a pest initiative and advise any in-kind amounts if volunteers are contributing) | Source of other funds (insert likely sources of funding or where funds will be sought e.g. CMA, CfoC, this Plan, other external grants, in-kind etc) |
| --- | --- | --- | --- | --- |
|  |  | Initial | Follow-up | Initial | Follow-up | Details |
| 1 | First | 2000 (in-kind – labour and equipment ) | 1000 (in-kind) | 7000 | 1000 | Lantana Plan ($6000) and volunteer group to provide in-kind support ($2000). |
| 2 | Second | 2000 (in-kind) | 1000 (in-kind) | 6000 | 1000 | Application to be submitted to CMA. Volunteer group to provide in-kind support ($2000). |
| 3 | Second | 3000 (inc. $2000 in-kind) | 1000 (for materials) | 1000 | 1000 | Volunteer group to provide in-kind support ($2000) |
| 4 | Third | 2000 (in-kind) | 1000 (in-kind) | 6000 | 3000 | Application to be submitted to CMA. Volunteer group to provide in-kind support ($2000) |
| 5 | Third | 2000 (in-kind) | 1000 (in-kind) | 2000 | 1000 | Volunteer group to provide in-kind support ($2000) |

8.	Identify any likely non-target effects of the control program outlined above and how this will be accounted for. (see www.environment.nsw.gov.au/LantanaPlan/Implementation).

| Non-target effects of control (include biodiversity affected, which may include that listed above in Point 6) | How this will be avoided or mitigated |
| --- | --- |
| Removal of lantana on steep slopes may contribute to erosion in short-term until natives re-establish. This may affect native cliff-dwelling plant species. | Control to be undertaken in stages to allow time for native plants to re-establish. |
| As mentioned above, native fauna may be using the lantana for habitat and a food source. This includes native birds and rodents, including Ptilinopus superbus (Superb Fruit-dove). | This use will be disrupted until native shrubs re-establish, therefore lantana to be controlled in stages. |
| Herbicide effects on non target plant species including Example sensitivis (Example species) mentioned above in Point 6. | To be minimised by hand work on sensitive areas. |

Section 5 – other weeds

9.	Identify all other significant weed species present and highlight those likely to invade following removal of lantana. A list of other significant weeds associated with lantana is available from the website (www.environment.nsw.gov.au/LantanaPlan/OtherExotics).

| Other significant weed species present (common/scientific name); note if plant is a weedy native | Density of weed species (i.e. scattered, common, dominant) | How these weed species influence your lantana control program (e.g. much harder to control and require other techniques) | Likely change following lantana control (i.e. increase, stay same, decrease, don’t know. For those likely to increase, please complete Point 10 below) |
| --- | --- | --- | --- |
| Bitou bush | Scattered throughout dunes. Dense patches on headland. | Will be targeted during follow-up control, using spot-spraying. | Increase |
| Madeira vine | On the margin of the rainforest. | Plants will be dug up. Spraying with herbicides will also be undertaken for plants without aerial tubers, and young regrowth. | Increase |

10.	Outline a control program that addresses the weed species identified above (e.g. do not move onto stage 2 until other major weeds are controlled as well). Ensure that this information is also provided in Section 4 above.

| Stages of control | Other weed species present | Control measure to be implemented which differs from that used for lantana |
| --- | --- | --- |
| Stage 1 | Bitou | Ground-spray in Stage 1, areas A & B if appropriate. |
|  | Madeira vine | Plants will be dug up on the edge of area A. Spot spraying with herbicides will also be undertaken for plants without aerial tubers, and young regrowth. |
| Stage 2 | Bitou | Ground-spray in Stages 1 & 2 areas A & B. Do not start Stage 3 lantana treatment until bitou is controlled in Stages 1 & 2 areas A & B. |
| Stage 3 | Bitou | Ground-spray in all areas. |

Section 6 – legislative requirements

11a.	Ensure all pesticide applications comply with the Australian Pesticides and Veterinary Medicines Authority (APVMA) regulations.

11b.	Ensure that all herbicides are used in accordance with the label recommendations.

11c.	Ensure all regulations of the NSW Pesticides Act 1999 or the Qld Agricultural Chemicals Distribution Control Act 1966 and Agricultural Chemicals Distribution Control Regulation 1998 and the Qld Chemical Usage (Agricultural and Veterinary) Control Act 1988 and Chemical Usage (Agricultural and Veterinary) Control Regulation 1999 are upheld depending on which state your site is located in (e.g. training, record keeping and notification).

12.	Where required in NSW, a Section 132C Licence can be applied for individually (through DECC, see http://www.environment.nsw.gov.au/wildlifelicences/sciedconlicences.htm) or by completing this pro-forma and submitting it to the plan coordinator, who holds a generic licence, and agreeing to any conditions placed upon such a licence. In Qld, when undertaking management on private property, Vegetation Management Permits may be required.

13.	Assess the potential environmental impacts of the management strategies outlined and if needed undertake a risk assessment.

14.	Ensure all activities comply with OH&S standards/guidelines and that a Job Safety Analysis (or similar) has been prepared where required.

Section 7 – monitoring

15.	Outline any monitoring programs being undertaken to evaluate the effectiveness of lantana control or the response of native species to lantana control.

| Monitoring method undertaken (e.g. photo points, quadrats) | Measures collected (i.e. what is being measured or recorded – seedling counts) | Interval of collection (frequency at which data is collected) | Where the data is stored and the collector of the data |
| --- | --- | --- | --- |
| Photo-points | 3 photo-points to be established near Sophora fraseri in Area B. 3 photo-points to be established near Acronychia littoralis in Area A. 5 photo-points to be established in the Littoral Rainforest. | Photos taken: prior to treatments; immediately after treatments; and at six-monthly intervals following initial treatment. | Photos to be taken by DECC Example Beach Ranger. Photos stored at DECC Example Beach office. |
| Transects | Five 50 m transects to be established in the Littoral Rainforest. Record % cover of native and exotic species. | prior to treatments at six-monthly intervals following initial treatment. | Data collected by DECC Example Beach Ranger, with assistance from the Lantana Plan Coordinator. Data stored at DECC Example Beach office. |
| Quadrats | Record number of S. fraseri and A. littoralis adults and seedlings within 20x20 m quadrat centred on main populations. Also record or estimate: number of lantana seedlings <50 cm tall number of lantana plants >50 cm tall | prior to treatments at six-monthly intervals following initial treatment for Stage 2 expand quadrat size to 40x40 m for Stage 3 expand quadrat size to 50x50 m | Data collected by DECC Example Beach Ranger. Data stored at DECC Example Beach office. |

Section 8 – stakeholder involvement

- Identify and determine the roles and responsibilities of all stakeholders, especially for each stage of the plan (see Section 4 above).

| Stakeholder’s details | Responsibility of stakeholder | Stage |
| --- | --- | --- |
| Department of Environment and Climate Change | Land owner, land manager. | All stages |
| Example Beach Dunecare Group | Will be conducting the follow-up control for each stage | All stages |

Section 9 – indigenous involvement

17.	Where possible identify any Aboriginal cultural heritage sites present. Check the sensitivity of any disclosure of this information before listing below.

| Cultural heritage site name (if known officially) | Description of the site (e.g. midden) | Location (coordinates – if location details are sensitive ensure that knowledge of the site is passed on to personnel implementing the control) | Site number (e.g. NPWS Aboriginal Heritage Information Management System) | Protection works required |
| --- | --- | --- | --- | --- |
| Cultural heritage values present - contact Example Beach Ranger for information on sites prior to any work as information is of a sensitive nature |

- Identify and consult with indigenous people with respect to any special knowledge or interest in the site or the species, population or ecological community and control programs at that site, including the likely social, cultural and economic consequences. Any consultation should be consistent with the requirements of the Commonwealth Native Title Act 1993 and the respective state legislations.

| Name of person contacted | Details of interest | Date contacted | Outcomes of consultation |
| --- | --- | --- | --- |
| John Example | Manager Example Aboriginal Cooperative | 07/11/08 | Supportive of proposed actions. |

Section 10 – community involvement

19.	Identify the community groups that presently work in the area or any other groups that may wish to work in the area (either now or in the future), and the skills and qualifications of those volunteers.

| Name of community group or individual/s working at the site | Frequency of work undertaken at the site | Number of people involved | Training/qualifications |
| --- | --- | --- | --- |
| Example Beach Dunecare Group | 2 times per year | 5 | Team leader has Bush Regeneration Certificate. |

Section 11 – other information

20.	Outline any other aspect of your site and lantana control program that may influence the delivery of the Lantana Plan objectives www.environment.nsw.gov.au/LantanaPlan). Please also include here any general observations of the site and the vegetation community (e.g. time since last fire).

| Other aspects of the site which may influence delivery of the Plan | Effect |
| --- | --- |
| Parts of the headland are geologically unstable. Example University is undertaking a stability study. | On-ground control will be restricted if parts of the headland are found to be unsafe. Fencing may also be required as additional restoration work. |

Appendix A – additional budget information

In some instances you may need to provide a more detailed break up of your proposed expenditure. Such details may also require identification of capital costs.

- Outline a detailed budget for the period of funds being sought with respect to specific management activities (also refer to section 4 for more information)

| Expenditure Item | A. Total Project Funding Sought ($) (under the Lantana Plan) | B. Your Contribution ($) | C. Other funding sources e.g. NHT ($) |
| --- | --- | --- | --- |
| Year | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 5 |
| Management activity (i.e. weed control) |
| Labour |  |  |  |  |  | 1000 | 1000 | 1000 | 1000 | 1000 | 2000 | 1500 | 2000 | 1500 | 2000 |
| Contractors |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Travel |  |  |  |  |  | 500 | 500 | 500 | 500 | 500 |  |  |  | 500 |  |
| Materials | 5000 |  |  |  |  |  |  | 1000 |  |  |  | 5000 |  | 5500 | 1000 |
| Vehicle costs |  |  |  |  |  |  | 500 | 500 | 500 | 500 |  |  |  | 500 |  |
| Equipment |  |  |  |  |  | 500 | 500 | 500 | 500 | 500 |  |  |  |  |  |
| Other# |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Non-management activities |
| Labour | 1000 |  |  |  |  | 1000 | 500 | 500 | 500 | 500 |  | 500 |  | 1000 |  |
| Travel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Materials |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Vehicle costs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Other# |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grand Total | 6000 | - | - | - | - | 3000 | 3000 | 4000 | 3000 | 3000 | 2000 | 7000 | 2000 | 9000 | 3000 |

# Please provide details in the box below

Budget explanation notes

$2000 pa in-kind labour provided by a volunteer group, Example Beach Dunecare Group. Funding in year 2 and 4 dependent on applications to CMA, which will be submitted by the Example Beach Dunecare Group.

# Text boxes

Sophora fraseri

Acronychia littoralis

Littoral rainforest

lantana

Reserve boundary

Sophora fraseri

Acronychia littoralis

Littoral rainforest

lantana

Stage 1 control

Stage 2 control

Stage 3 control

Reserve boundary

Stage 3, area A

Stage 2, area A

Stage 1, area A

Stage 1, area B

Stage 2, area B

Stage 3, area B